## Slide 1
01
02
03
04
Project Planning Process
Core Products & Dependencies
Identify your Core Products and Product Dependencies​
Client Readiness & Priorities
Identify what the clients need now vs later​
Deliverables they have right now or that would take them time to collect​
Identify Standalones
Standalones are those that don’t depend on other products​
*Take note of integrations!​
Implementation Timelines
Understand different implementation timelines. Match it with client desired dates so you can set deliverables due dates​
A
B
D
C

## Slide 2
OneSite Leasing & Rents
Payments
Payment information flow into OSLR through transaction codes​
Syndication
Floor plan information and availabilty are all coming from OneSite​
Loft Living
Resident Information (email address, names etc) used are coming fromOneSite​
Accounting
All payments collected come intoOneSite and flow to Accounting​
Note: Acctg entity can be setupprior to OneSite​
Loft Leasing
Floor plan information, units and availability are all coming from OneSite​
Business Intelligence
All Data used for reporting are coming from Onesite​
A
A
D
E
F
B
C

## Slide 3
Timeline
Renter Engagement
Loft Living​
Loft Leasing​
Online Renewals​
Financial Suite
RP Accounting Entity -can go live prior toOneSite but will needto be integrated withOS once it’s live​
OneSite Leasing and Rents​
Core​ Houses all resident and property information​
Payments
Collect Resident and Application payments​
Dependent on OneSite going live​
Marketing and Lead Management​
Knock**​
G5 Website**​
Contact Center**​
Syndication​
Reporting Revenue Management
Needs OS live andproperty date set to current​
A
B
D
F
C
E
H
RUM
Usually the last to be implemented because transferring ownership for utility accounts takes time​